|  |
| --- |
|  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Drc shift to standard platform | 30hr |  | 7hr | Admin section and frontend check on Live |
| 7680 | ​Issues check - HKG | 5hr |  | 2hr | Check New Functionality and Retest Issue on Live |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Drc shift to standard platform | 30hr |  | 1hr | Check on Live |
|  | Re: delete button alignment not proper |  |  | 2hr | Check on php7 |
| 7591 | Add search for club name |  |  | 2hr | Check on php7 |
|  | Re: Super admin Que page Popup Isshue |  |  | 3hr | Check on php7 |
|  | DRC: Add mulitple event list in manage pages section |  |  | 1hr | Check on php7 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform | 30hr |  | 3hr | Check issue on Php7 |
|  | Home Page carousel Issue on live |  |  | 1hr | Check on Php7 and write test case |
|  | Re: Tiles for FAQ, Result and Aff. Club templates (Please review) |  |  | 2hr | Check on Php7 |
| 6733 | Re: 6733: Edit profile correction |  |  | 3hr | Check on Php7 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform | 30hr |  | 1hr | Check issue on Php7 |
|  | Home Page carousel Issue on live |  |  | 1hr | Check on Php7 and write test case |
|  | Fwd: Checking in! |  |  | 2hr | Check on Php7 |
|  | Related Issue found on Rm side |  |  | 1hr | Check on Php7 |
| 7280 | Fwd: Family Accounts - Court |  |  | 3hr | Check on Php7 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform |  |  | 5hr | Compare Dallas site with drc on live |
| 7719 | Manage home page tiles edits from RW |  |  | 1.5hr | Check on Live and update ASAP sheet |
|  | ASAP: Change Sponsor widget title to Partnerships for ERC |  |  | 1hr | Check on Live and update ASAP sheet |
| 7789 | Membership Package: Need to be able to see the full text |  |  | 1.5hr | Check on Live and update ASAP sheet |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Drc shift to standard platform | 30hr |  | 7hr | Check On Live  Template section  Board of Director  1.Committee member order not working Functional  >>https://www.useloom.com/share/39791222bf3947c0b60a590794ae2db1  Manage Testimonials  2.Order is not working on Testimonials page Functional  >>https://www.useloom.com/share/0fb4807101dc4bb38837ef6d0ba9f652  Manage FAQ's  3.FAQ accordian always should be close Functional  >>http://prntscr.com/kapymu  4.Order is not working Functional  >>https://www.useloom.com/share/077b3843dae74e3d85e870d278a49e0e  Manage Featured Members  5.Increase image size(width\*hight) Suggestion  >>http://prntscr.com/kaqlm1  Manage Hall Of Fame  6.Increase image size high and width Design  >>http://prntscr.com/kaslmg  Benefits  7.Insert image in ckeditor but image not showing proper on front end Design  >>http://prntscr.com/kau6o4  President Letter  8.Year not showing on front end Functional  >>http://prntscr.com/kav79b |
|  | Issues check - HKG |  |  | 2hr | Check on Live  Manage product  1.Button alignment not proper  >> http://prntscr.com/kark6g  Done>>http://prntscr.com/kasnj2  Case study (Add)  2.Delete icon not showing  >>http://prntscr.com/karr5n  Done>>http://prntscr.com/kastw6  3 Forgot passwrod  >>http://prntscr.com/kas0yl  done>>http://prntscr.com/kas7rw  4.Validation not proper  >>http://prntscr.com/kas3ge  Done>>http://prntscr.com/kas8sn  5.Close icon not showing in add banner page  >>http://prntscr.com/kasdkw  Done>>http://prntscr.com/kastj0  6.After delte post validation not showing proper  >>https://prnt.sc/kat3nm  Done>>http://prntscr.com/kath1b  10.Calender functionality not proper  >>http://prntscr.com/kauu6a  Done>>http://prntscr.com/kavjrm |

|  |  |  |
| --- | --- | --- |
|  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform |  |  | 9hr | **1.Checked Template section and write issue on sheet.**  **2.Checked issue on live and php.**  **Below issue fixed on Php7.**  **1.Alignment not proper**  >><http://prntscr.com/jpvsiq> <http://prntscr.com/k6bh60>  QA Done>>Done on php7 <http://prntscr.com/kb6exy>  **2.Button Alignment not proper when clicking on the Comment link**  >>"<http://prntscr.com/k4613a>  <http://prntscr.com/k6bcz4>"  QA Done>>Done on php7 <http://prntscr.com/kb6hk6>  **3.when click on save button highlighted the second field**  >><http://prntscr.com/k5mn3m>  QA Done>>Done on php7 <http://prntscr.com/kb6r8t>  **4. Banner for column hide when clicking on the order**  >><https://www.useloom.com/share/486358fcfbbb4fbf92ecc82208597f2f>  QA Done>>Done on Php7 <https://www.useloom.com/share/b9760bc56ded4c81882dc36ab1913517>  **5.Downlink alignment not proper**  >><http://prntscr.com/k51j4w>  QA Done>>Done on php7 <http://prntscr.com/kb75ye>  **6.Content section not working when clicking yes or No**  >><https://www.useloom.com/share/cd36f3faab92498eb7daad77c9d84b3c>  QA Done>>Done on php7 <http://prntscr.com/kb76sf> <http://prntscr.com/kb76vp>  **7.When clicking on the back button showing msg "Club does not exist"**  >><http://prntscr.com/k6whn3>  QA Done>>Done on php7 <https://www.useloom.com/share/546bd84ae1984b82a6d134edad156eab>  **8. Automatic club race manage link page information showing on Signature manage link page**  >>"<http://prntscr.com/k54bi5> <http://prntscr.com/k54c0i>  <https://www.useloom.com/share/3c85572e68be41628af3e8810bf2574e>"  QA Done>>Done on php7 <https://www.useloom.com/share/40faa451ea5c4c7baeb037a28e90b834>  **9.Delete button not working**  >><http://prntscr.com/k55b2o>  QA Done>>Done on php7 <http://prntscr.com/kb7ylk>  **10 Delete selected button not working**  >><http://prntscr.com/k55ici>  QA Done>>Done on php7 <http://prntscr.com/kb7zwr>  **11.Training program heading not showing frontend**  >><http://prntscr.com/k5688r>  QA Done>>Done on Live <http://prntscr.com/kb85v8>  **12.Name of program field not mandatory after edit showing pop up**  >>"<http://prntscr.com/k55oox>  <https://www.useloom.com/share/2be9b341ef714e1fae8d68839d288414>"  QA Done>>Done on php7 <http://prntscr.com/kb89yl> <http://prntscr.com/kb8a72>  <http://prntscr.com/kb8alu>  **13. Default image not showing on frontend**  >><http://prntscr.com/k56cno>  QA Done>>Done on php7 <http://prntscr.com/kb93eh>  **14.Alignment not proper of heading in Available membership after renew**  >><http://prntscr.com/k5m4a9>  QA Done>>Done on Php7 <http://prntscr.com/kb993e>  **15 Dot not showing front of the title name**  >><http://prntscr.com/k5kprf>  QA Done>>Done on PHp7 <http://prntscr.com/kb9knm>  **16.Alignment not proper of race section of a label**  >><http://prntscr.com/k61jfx>  QA Done>>Done on php7 <http://prntscr.com/kb9n0s>  **17 design not proper**  >><http://prntscr.com/k61n14> <http://prntscr.com/k61n69>  QA Done>>Done on Live <http://prntscr.com/kb9qzp>  **18 after edit correct information not showin on pop up**  >><http://prntscr.com/k5gf1f>  QA Done>>Done on php7 <http://prntscr.com/kb9sxr>  **19 Validation not showing on field and members login button alignment not proper**  >><http://prntscr.com/jzxb59> <http://prntscr.com/k127d4>  <http://prntscr.com/k13zpm>  QA Done>>Done on php7 <http://prntscr.com/kba098> <http://prntscr.com/kba0oh>  **20 Extra lines are displayed on forum page in responsive**  >><http://prntscr.com/k0tqak> <http://prntscr.com/k47zde>  QA Done>>Done on php 7 <http://prntscr.com/kbah0u>  **21 Unkonwn line showing between Most Recent and Most Popular(Forum)**  >>"<http://prntscr.com/k13z5d>  <http://prntscr.com/k13zbg>  <http://prntscr.com/k14u75> <http://prntscr.com/k48wkp> <http://prntscr.com/k48xno>"  QA Done>>Done on php 7 <http://prntscr.com/kbaic1>  **22 Profile details not diaplying properly (Groups)**  >>"<http://prntscr.com/k14288> , <http://prntscr.com/k141f1>  <http://prntscr.com/k142md> Issue>><http://prntscr.com/k6btdn>"  QA Done>>Done on php 7  <http://prntscr.com/k6bsj5> <http://prntscr.com/k491ly>   <http://prntscr.com/kbam7m>"  **23 Tabs not visible(club event)**  >><http://prntscr.com/k144dm> , <http://prntscr.com/k1449m>   <http://prntscr.com/k499np>  QA Done>>Done on php 7 <http://prntscr.com/kbann9>  **24.View race details not showing**  >><http://prntscr.com/k14vn8>  <http://prntscr.com/k1528k>  <http://prntscr.com/k152kp> <http://prntscr.com/k4akuf>  QA Done>>Done on php 7 <http://prntscr.com/kbasxy>  **25 Plugins ,Search field ,Search button and Clalender alignment not correct(Event calnder)**  >><http://prntscr.com/k4ay58> "<http://prntscr.com/k12qgx>  <http://prntscr.com/k12qlx>"  QA Done>>Done on php 7 <http://prntscr.com/kbaw48>  **26 Dropdown field and text filed alignment andbutton alignment not proper(Memebrs)**  >><http://prntscr.com/k4b75w> <http://prntscr.com/k12utn>  QA Done>>Done on php7 <http://prntscr.com/kbayfd>  **27 Button Alignment not proper**  >><http://prntscr.com/k55mpl>  QA Done>>Done on php7 <http://prntscr.com/kbb1u5>  **28 Member Login page (3)button alignment not same**  >><http://prntscr.com/k6c1h0>  QA Done>>Done on php7 <http://prntscr.com/kbb3a6>  **29 Director name alignment not proper**  >><http://prntscr.com/k6w9py>  QA Done>>Done on php7 <http://prntscr.com/kbb8bt>  **30 Space not required on above validation on field(Reset Forword)**  >><http://prntscr.com/k71iln>  QA Done>>Done on php7 <http://prntscr.com/kbbfl7>  **31 Valid throu date label alignment not proper**  >><http://prntscr.com/k71x1z>  QA Done>>Done on php7 <http://prntscr.com/kbbhz4>  **32.Validation alignment not proper**  >><http://prntscr.com/k9sqmy> <http://prntscr.com/k2ci0k>  QA Done>>Done on php7 <http://prntscr.com/kbblvl>  **33.Order alignment not proper**  >><http://prntscr.com/k5xjwb>  QA Done>>Done on php7 <http://prntscr.com/kbbn2y>  **34.Button alignment not proper**  >><http://prntscr.com/k7tqk9>  QA Done>>Done On PHP7 <http://prntscr.com/kbbopj>  **35.Logo size not proper**  >><http://prntscr.com/k7tnr8>  QA Done>>Done On PHP7 <http://prntscr.com/kbbp1c>  **36.Banner and Quick link table alignment not proper**  >><http://prntscr.com/k7ts4c>  QA Done>>Done On PHP7 <http://prntscr.com/kbbzto>  **37.Footer full view not showing**  >><http://prntscr.com/k7tw0r>  QA Done>>Done On PHP7 <http://prntscr.com/kbc14p>  **Remaining SQL injection issue and some design and functional issue** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform |  |  | 9hr | 1.Compare Dallas site with drc on live  2.Retest issue of live and php7 and check sql injection  Below issue fixed on php7  **1 Change text on Pop up**  >>http://prntscr.com/k20rp2  QA Done>>Done on php7 http://prntscr.com/kbkxh7  **2 The page does not navigate to manage Link page after edit link  page**  >>http://prntscr.com/k219uw  QA Done>>Done on php7 http://prntscr.com/kbkyaq  **3 Validation not proper**  >>http://prntscr.com/k2bqrw  QA Done>>Done on php7 http://prntscr.com/kbkys3  **4  Video field alignment not proper (in club event and click on rsvp event I am attending)**  >>http://prntscr.com/k2ejxh  QA Done>>Done on Live http://prntscr.com/kblad8  **5 after editing updated popup not showing on the page**  >>http://prntscr.com/k2rpco  QA Done>>Done on php7 http://prntscr.com/kblbej  **6 Refresh again and again page previous pop up showing on the page (Add, Edit, Delete)**  >>https://www.useloom.com/share/9ed8f81d655d4948b6dbed798621b548  QA Done>>Done on php7 http://prntscr.com/kblf0a  **7 Doted not showing on pop up**  >>http://prntscr.com/k6063g http://prntscr.com/k60689  QA Done>>Done on php7 http://prntscr.com/kblg00  **8 Other option not working on club event and calendar event**  >>https://www.useloom.com/share/6773d2b6c12c402ea3b9b92652241426  QA Done>>Done on php7 https://www.useloom.com/share/ec0dc8bd80aa4a32aaacd75d63bb0e73  **9 Validation not proper(Insert)**  >>http://prntscr.com/k5x7da  QA Done>>Done on php7 http://prntscr.com/kblk6v  **10 Edit Club Link page not navigate to club link page**  >>https://www.useloom.com/share/cb3a713abedd40b2adfe5ff86e78f6a6  QA Done>>Done on php7 https://www.useloom.com/share/e04804135baa43cfa9f6fa054c64142b  **11 Commented by name not showing after writing a comment**  >>http://prntscr.com/k5xzvl  QA Done>>Done on php7 http://prntscr.com/kblm3s  **12 View column name showing count but front end not showing view and comment any members**  >>http://prntscr.com/k5yhxd http://prntscr.com/k5yi3r  QA Done>>Done on php7 http://prntscr.com/kblo3h  http://prntscr.com/kblo53  **13 Shadow and design not same**  >>http://prntscr.com/k7ue56  QA Done>>Done On PHP7 http://prntscr.com/kbmhcr  History - Mission  **14 Space required in submenu and page**  >>http://prntscr.com/k7uf2p  QA Done>>Done On PHP7 http://prntscr.com/kbmafy  **15 Board of director not showing proper and change design of description box**  >>http://prntscr.com/k7uotw http://prntscr.com/kachvi  QA Done>>Done On PHP7 http://prntscr.com/kbmogn  **16 space below heading required**  >>http://prntscr.com/kacdbc  QA Done>>Done On PHP7 http://prntscr.com/kbmpzm  **17 Font and image size not match in Hall of fame page**  >>http://prntscr.com/k7utwz  QA Done>>Done On PHP7 http://prntscr.com/kbmrkq  **18 Remove space and change heading color(For All Template)**  >>http://prntscr.com/k7uw1p  QA Done>>Done On PHP7 http://prntscr.com/kbmtan  **19 Details should be display in front**  >>http://prntscr.com/k7vcen  QA Done>>Done On PHP7 http://prntscr.com/kbnajx  **20 Content not seprated on page(training program faq page)**  >>http://prntscr.com/kaaiw6 http://prntscr.com/kaam2a  QA Done>>Done On PHP7 http://prntscr.com/kboo4b  **21 Remove space before heading(check all pages)**  >>http://prntscr.com/kaatm5  QA Done>>Done On PHP7 http://prntscr.com/kboorm  **22.Design not proper**  >>http://prntscr.com/kabrom(done)  http://prntscr.com/kabr0r  QA Done>>Done On PHP7 http://prntscr.com/kbp0zs  **23.Contact us page heading alignment not proper**  >>http://prntscr.com/kaby6y  QA Done>>Done On PHP7 http://prntscr.com/kbp3mm  **24.Alignment not proper**  >>http://prntscr.com/kadgse  QA Done>>Done On PHP7 http://prntscr.com/kbp5o2  **25.Showing broken image**  >>http://prntscr.com/kae17x  QA Done>>Done On PHP7 http://prntscr.com/kbpppz  **26. Committee member order not working**  >>https://www.useloom.com/share/39791222bf3947c0b60a590794ae2db1  QA Done>>Done On PHP7 https://www.useloom.com/share/e243ccef49494a60a3d1d488fd23fac2  **27.Order is not working on Testimonials page**  >>https://www.useloom.com/share/0fb4807101dc4bb38837ef6d0ba9f652  QA Done>>Done On Live https://www.useloom.com/share/fd762f7ae19c40a5bee7e6e5baa765c7  **28.FAQ accordian always should be close**  >>http://prntscr.com/kapymu  QA Done>>Done On PHP7 http://prntscr.com/kbq7nv  **29.Order is not working**  >>https://www.useloom.com/share/077b3843dae74e3d85e870d278a49e0e  QA Done>>Done On PHP7 http://prntscr.com/kbqasz http://prntscr.com/kbqaw2  **30.Increase image size high and width**  >>http://prntscr.com/kaslmg  QA Done>>Done On PHP7 http://prntscr.com/kbqe3g  **31.Insert image in ckeditor but image not showing proper on front end**  >>http://prntscr.com/kau6o4  QA Done>>Done On PHP7 http://prntscr.com/kbqfls  **32.Year not showing on front end**  >>http://prntscr.com/kav79b  QA Done>>Done On PHP7 http://prntscr.com/kbqkme  **33.When clicking on the back button showing msg "Club does not exist"**  >>http://prntscr.com/k6whn3  QA Done>>Done On PHP7 https://www.useloom.com/share/3e576d56a07d4ad1b67265413d04494c  **34.Increase image size high and width**  >>http://prntscr.com/kb5anq  QA Done>>Done On PHP7 http://prntscr.com/kbqonc  **35.insert image in description field (ck editor) then save page but error showing on page**  >>http://prntscr.com/kb5iuo  QA Done>>Done On Live http://prntscr.com/kbqr2p  **36. If add release in different year but front end page not showing group of release means (ex.2018 release all realse showing in 2018)**  >>https://www.useloom.com/share/8efd07858fda4afab741bcee7700c9f4  QA Done>>Done On Php7 http://prntscr.com/kbr0ss  **37.Help text information is not showing after edit**  >>http://prntscr.com/k56gk6  QA Done>>Done On Php7 http://prntscr.com/kbrbkq  **38.Spelling not proper invalidation**  >>http://prntscr.com/k7srsz  QA Done>>Done On Php7 http://prntscr.com/kbrchy  **39. Selected date showing on edit but click on the calendar year not same and feature date not showing**  >>http://prntscr.com/kb8hh6  QA Done>>Done On Php7 http://prntscr.com/kbrew4  **40. Order functionality is not working**  >>http://prntscr.com/k570w1 http://prntscr.com/k570zz  QA Done>>Done On Php7 http://prntscr.com/kbrfax  **41.default image not showing on sponsor account and sponsor name not showing when click on order**  >>"http://prntscr.com/k5jy8e----https://www.useloom.com/share/2489447a1a3448dfab4f07272573d390"  QA Done>>Done On Php7 http://prntscr.com/kbrl0s  **42. Youtube video not showing on feed section in the frontend**  >>http://prntscr.com/k2bxj8  QA Done>>Done On Php7 http://prntscr.com/kbroul  **43. Publish/unpublished link not working**  >>"https://www.useloom.com/share/10597e976b5042c5b869e8f1d50b671e  http://prntscr.com/k2didg  http://prntscr.com/k2dntp  QA Done>>Done On Php7 http://prntscr.com/kbrqoy  http://prntscr.com/kbrr48  **44.Order not working**  >>https://www.useloom.com/share/4aa59b02d6ef469982b6ff5dba2cbad6  QA Done>>Done On Php7 https://www.useloom.com/share/36fb271b1ead424185930ab096d5632c  **45. Content section not showing after paste content with image in editor and save**  >>https://www.useloom.com/share/721f8dab5ccf4aafbaf12d32bc1fc756  QA Done>>Done On Php7 http://prntscr.com/kbrvro http://prntscr.com/kbrvy3 |

https://ssl.gstatic.com/ui/v1/icons/mail/images/cleardot.gif

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform |  |  | 9hr | 1.Issue Check on php7  Below issue done On php7  1.Plugins alignment not proper  >>http://prntscr.com/k7tklt  QA Done>>  Done On PHP7 http://prntscr.com/kc2ps0  2.Font is not same  >>http://prntscr.com/k7u074  QA Done>>Done On PHP7 http://prntscr.com/kc2q4p  3.The committee member should be the same while the board of member  >>http://prntscr.com/kaotr8  QA Done>>Done On PHP7 http://prntscr.com/kc2qo3  4.Border is not highlighted  >>http://prntscr.com/kb9jrc  QA Done>>Done On Php7 http://prntscr.com/kc2v0e  -----------------------------------------------------  Below issue found on Php7(Responsive)  1 Membership packages alignment not proper when click on Join link  Issue>>http://prntscr.com/kc272s  2.Footer section not proper  Issue>>http://prntscr.com/kc27kh  3.Main menu not showing When click on main menu link  Issue>>http://prntscr.com/kc27qf  4.Main menu and sub menu design not match  Issue>>http://prntscr.com/kc2829  5.Registration page alignment not proper  Issue>>http://prntscr.com/kc288g  6.Renew page alignment not proper  Issue>>http://prntscr.com/kc299m  7.Spnsorship page alignment not proper  Issue>>http://prntscr.com/kc29mo  8.Doantion page alignment not proper and Name/Description not showing proper  Issue>>http://prntscr.com/kc29wd http://prntscr.com/kc2a7d  9.Member login page alignment not proper  Issue>>http://prntscr.com/kc2dpi  10.Forgot user name and password  Issue>>http://prntscr.com/kc2gqz http://prntscr.com/kc2h30  11.Manage Features pages alignment not proper  Issue>>http://prntscr.com/kc2ix0 http://prntscr.com/kc2jdx  12.Manage Hall of fame page  Issue>>http://prntscr.com/kc2k7i  13.Manage by laws  Issue>>http://prntscr.com/kc2kca  14 Alignment not proper of buttons  Issue>>http://prntscr.com/kc2xkc |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform |  |  | 9hr | 1.Test issue on Test Server |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Email for when family member dependent ages out of family membership |  |  | 9hr | 1.Test on php7   |  |  |  | | --- | --- | --- | | **Custom registration** | Create family |  | |  | To check family registration on custom pages | <http://prntscr.com/kf52dq> | |  | To check family relationship dropdown list and add spouse | <http://prntscr.com/kf52rf> | |  | To Check Family relationship dropdown list and add child | http://prntscr.com/kf53cc http://prntscr.com/kf53q7 | |  | To check spouse details showing on page | <http://prntscr.com/kf547y> | |  | To check custom registration conformation | <http://prntscr.com/kf54xq> | |  | To check edit/update spouse and child details | <http://prntscr.com/kf56cn> | |  | To check after edit showing spouse/child in dropdown list | <http://prntscr.com/kf56ik> | |  | To check after edit showing only child in dropdown list | <http://prntscr.com/kf58ln> | |  | To check add family member in front end and only can add child while added spouse | http://prntscr.com/kf59qm http://prntscr.com/kf5aaf | |  | To check family information without set family member and member limit | <http://prntscr.com/kf5at6> | |  |  |  | | **Renew** | To check renew family member all member should be renew | http://prntscr.com/kf5c0j http://prntscr.com/kf5cog http://prntscr.com/kf5cr5 http://prntscr.com/kf5dfu | |  | To check conformation email of renew | <http://prntscr.com/kf64us> | |  |  |  | |  |  |  | | **Discounts** | To check normal registration with 100% discounts | http://prntscr.com/kf63hp http://prntscr.com/kf65gc | |  | To check conformation email | <http://prntscr.com/kf6j8d> | |  | To check custom registration with discounts | http://prntscr.com/kf6fl6 http://prntscr.com/kf6gud http://prntscr.com/kf6h3d | |  | To check conformation email | <http://prntscr.com/kf6hy3> | |  | To check member added after head login | <http://prntscr.com/kf6ten> | | **Renew** | To check renew membership with discounts | http://prntscr.com/kf6ue5 http://prntscr.com/kf6ux7 | |  | To check renew two members only | <http://prntscr.com/kf70xv> | |  | To check renew all member in this family | http://prntscr.com/kf770t http://prntscr.com/kf783s http://prntscr.com/kf78tu http://prntscr.com/kf79rd http://prntscr.com/kf7ak8 http://prntscr.com/kf7b9h http://prntscr.com/kf7pjo | |  |  |  | | **With condition** | To check set condition member limit,max age limit,add family age | <http://prntscr.com/kf829z> | |  | To check set age limit of members | http://prntscr.com/kf88zd http://prntscr.com/kf895g | |  | To check add head ,spouse,child information on registration page and check age limit | https://www.useloom.com/share/b18778d8ddb145e9a70a88cbfa3e13ea http://prntscr.com/kf8gjl | |  | To check members limit | <http://prntscr.com/kf8htr> | |  | To check registration with discount | http://prntscr.com/kf95b6 http://prntscr.com/kf95i2 http://prntscr.com/kf97x3 | |  | To check normal Renew | http://prntscr.com/kf9d95 http://prntscr.com/kf9ea9 https://www.useloom.com/share/2d061c27999749a888bc67a4482162bc | |  | To check normal Renew with discounts | <https://www.useloom.com/share/f33e5c90e1e843b2b3af1b9fcdfcef6a> | |  | To check renew in other package | https://www.useloom.com/share/4adfa6861de4460b9fbfdb2f0d1b4c32 http://prntscr.com/kfa80b | |  | To check normal registration on custom pages | <https://www.useloom.com/share/00de87957fce421a8c41b27ba9de08ab> | |  | To check custom registration with discount | <https://www.useloom.com/share/27904c5c76ce462fa0b60bc9287bf267> | |  | To check normal custom renew | <https://www.useloom.com/share/1a3fb17b18a142ad96b7fd6546690bad> | |  | To check renew with discounts | <https://www.useloom.com/share/3e888efd6b0f4080bdf1ad8de6b64db1> | |  | To check renew in other package | <https://www.useloom.com/share/cf69f1c736ae483da952a11933d9962c> | |  | To check renew registration change condition | <https://www.useloom.com/share/39f79130d0864b59974ad1e51615c841> | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
| 7420 | Re: Drc shift to standard platform |  |  | 2hr | 1.Test issue on Test Server |
|  | Fwd: Checking in! |  |  | 4hr | 1.Test on Php7  **1.After upload pdf/image showing club does not exits message on staging(add pdf)**  **A.Manage contact**  QA Done>><http://prntscr.com/kdp2ws> <http://prntscr.com/kdp5nx>  **B Manage News**  **QA Done>>**<http://prntscr.com/kdp7s9>  <http://prntscr.com/kdp7xj>  <http://prntscr.com/kdp8j4>  **C.Manage Testimonials**  >><http://prntscr.com/jstejw>  ## Fixed : <https://www.useloom.com/share/b602fc2ae3984448a489e34f72a8c34e>  **QA Done>>**<http://prntscr.com/kdpc00> <http://prntscr.com/kdpcwg>  <http://prntscr.com/kdpd6q>  <http://prntscr.com/kdpdyx> <http://prntscr.com/kdpdjp>  **D.Manage Affiliate Clubs**  >><http://prntscr.com/jstfth>  ##Design Issue - Need designer help  QA Done>><http://prntscr.com/kdpfff>  <http://prntscr.com/kdpgby>  <http://prntscr.com/kdpg56>  <http://prntscr.com/kdpi4k>  **2. After add pdf file in CK editor create link after save page link is not showing on the page**  >><https://www.useloom.com/share/b143dc010b57446c8c23c3dbc9a19f7d>  ## Issue Not Found: <https://www.useloom.com/share/795812946d564e4894c7d1b9b3e9dc74>  **QA Done>>**<http://prntscr.com/kdpj8h>  <http://prntscr.com/kdpl3r>  <http://prntscr.com/kdpni0>  **3.Manage Automated template(all template)**  >><http://prntscr.com/jsu1ys>  ## Fixed:  <https://www.useloom.com/share/2af70a1bd8a643edaf9563f1c599ecf6>  **QA Done>>**  **4.Manage Newsletter**  >><http://prntscr.com/jsu4ot>  ## Fixed :  <https://www.useloom.com/share/99ba6c44241942bda17ea907c79660b7>  **QA Done>>**<http://prntscr.com/kdpp5u> <http://prntscr.com/kdpps9>  <http://prntscr.com/kdpqbc>  <http://prntscr.com/kdpr86> <http://prntscr.com/kdprhl>  **7.Fatal error of Letter from director**  >><http://prntscr.com/jsuaqy>  ##Fixed - <https://www.screencast.com/t/gAK6IZHr>  **QA Done>>**<http://prntscr.com/kdpw1n>  **9.404 error on Championship Series page**  >><http://prntscr.com/jsuc9x>  ## Issue Not Found -<https://www.screencast.com/t/lIefn8UA>  **QA Done>>**<http://prntscr.com/kdpwx2> <http://prntscr.com/kdpxh1>  **10. Manage Club Races Page content not showing on front end**  >><http://prntscr.com/jsudze>  ## Issue Not Found : <https://www.screencast.com/t/d1froxu0m5>  QA Done>><http://prntscr.com/kdqn80> <http://prntscr.com/kdqnbd>  ##Design Issue - Need designer help  **11.Fatal error on signature page frontend**  >><http://prntscr.com/jsuell>  ##Issue Not Found : <https://www.screencast.com/t/IVrFwwySKV>  **QA Done>>**<http://prntscr.com/kdqssu>  **12.404 error showing on Manage Pace Charts frontend**  >><http://prntscr.com/jsufbg>  ##Issue not found: <https://www.screencast.com/t/CTdMfrYFM>  QA Done>><http://prntscr.com/kdqtzo>  -----------------------------------------------------------------------  **Below issue pending (Design issue)**  1.**Manage News**  >><http://prntscr.com/kdrjkb>  ##Design Issue - Need designer help  2.**D.Manage Affiliate Clubs**  >><http://prntscr.com/jstfth>  ##Design Issue - Need designer help  **5.Link is not highlighted on Manage By Laws fronted page**  >><http://prntscr.com/jsu8nh>  ##Design Issue - Need designer help  **6.Link is not highlighted on Place to Run fronted page**  >><http://prntscr.com/jsu9uc>  ##Design Issue - Need designer help  **8.Link is not highlighted on discount fronted page**  >><http://prntscr.com/jsub4i>  ##Design Issue - Need designer help  **10. Manage Club Races Page content not showing on front end**  >><http://prntscr.com/jsudze>  ##Design Issue - Need designer help  **13.Manage by Law page link not highlighted on the front end**  ##Design Issue - Need designer help |
|  | Email for when family member dependent ages out of family membership |  |  |  | 1.Test on Php7 and write test case   |  |  |  | | --- | --- | --- | | Create family package |  |  | |  | To check Create family package but member limit and age not set | <http://prntscr.com/kdsmzf> | |  | To check family age but age not set(can set only for child) | <http://prntscr.com/kdso4m> | | Admin(No age validation) | To check Add family head from admin side | http://prntscr.com/kdsugy http://prntscr.com/kdsvz7 http://prntscr.com/kdswf5 | |  | To check existing family and showing family name and realtionship name | http://prntscr.com/kdsx4g http://prntscr.com/kdt1hz | |  | To check when add spouse in same family | <http://prntscr.com/kdt28w> | |  | To check when add child in same family and no validation for child age limit | http://prntscr.com/kdt5ss http://prntscr.com/kdt6q7 | |  | To check already add spouse in family next time spouse not showing in realtionship field and can not add only one spouse can add | <http://prntscr.com/kdt3cf> | |  | To check family head details after edit | <http://prntscr.com/kdt72s> | |  | To check family spouse details after edit | <http://prntscr.com/kdt7y4> | |  | To check family child details after edit | <http://prntscr.com/kdt846> | |  | To check set family member age limit and member limit and family age | http://prntscr.com/kdta8f http://prntscr.com/kdtamm | |  | To check add family head age limit | <http://prntscr.com/kdtc5x> | |  | To check add spouse and child then check age limit | http://prntscr.com/kdtdsz http://prntscr.com/kdtfa5 | |  | To check spouse and child can renew membership(No Renew) | http://prntscr.com/kdtg3r http://prntscr.com/kdtgl8 | |  | To Check Family head renew mebership | http://prntscr.com/kdtipp http://prntscr.com/kdtivy http://prntscr.com/kdtj8q | |  | Front End Registartion |  | |  | To check Registration on front end without set member limit,age limit,family member | http://prntscr.com/kdtk94 http://prntscr.com/kdtkv4 | | Normal reg | To check add family head no set anythink | <http://prntscr.com/kdu8bq> | |  | To check add spouse no set anythink showing realtion (spouse/child)next page | http://prntscr.com/kdu8wn http://prntscr.com/kduazc | |  | To check add child on next page | http://prntscr.com/kdu9q5 http://prntscr.com/kdu9w2 | |  | To check add all member properly in admin side | <http://prntscr.com/kdubku> | |  | To check family head login and add 2 child |  | |

https://ssl.gstatic.com/ui/v1/icons/mail/images/cleardot.gif

Date 07/08/18

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID.** | **Task Details / E-mail Subject** | **Estimated Time in Hr** | **Total Time Spend (Hr)** | **Today's working Time (Hr)** | **EOD Status** |
|  | Fwd: Checking in! |  |  | 2hr | Test on php7  Below issue done on php7  **1.Manage contact us page**  **Issue>>**<https://prnt.sc/kdos4c>  **QA Done>>**<http://prntscr.com/kfq575> |
|  | Related Issue found on Rm side |  |  | 3hr | Test on php7  **It is done on php7**  **Edit Event**  1. Got event copied message when clicking on the cancel button  >><http://prntscr.com/k7cysg>  ##Fixed:  Online Race Registration and Online Club Management, Fundraising, Design & Programming | Thedriven.net [Watch Video](https://www.useloom.com/share/f3fb6638a7f5498c8d6d57ca7ad85653)  **QA Done>>-**  Online Race Registration and Online Club Management, Fundraising, Design & Programming | Thedriven.net [Watch Video](https://www.useloom.com/share/feaca11a481249b49511c15fb0e93986)    **Create Event**  1.Dropdown list alignment not correct(country and State Field)  >><http://prntscr.com/k7cegv> <http://prntscr.com/k7cej2>  **##Need to Discuss** (On RM side all select box have the same design as shown in the screenshot, if we change on one page then we need to change in all pages)  **QA  Comment>>Don't change**  2.Help text not present on the field  >><http://prntscr.com/k7cfw5>  ## <https://www.screencast.com/t/4HBZwVnV>, <https://www.screencast.com/t/Lhxt6x5hdji>  **QA Done>>-**<http://prntscr.com/kfr4ft> <http://prntscr.com/kfr4xy>  3.Help text alignment not proper(All)  >><http://prntscr.com/k7cgaj>  **##Need to Discuss** (On RM side all select box have same design as show in screen shot, if we change on one page then we need to change in all pages)  **QA  Comment>>** **Don't change**  4. Club membership option is not mandatory but showing validation on the field(Step 2)  >> <http://prntscr.com/k7ckb2>  ## <https://www.screencast.com/t/xrfgSm4yj>,  **QA Done>>-**  <http://prntscr.com/kfr936> |
|  | Email for when family member dependent ages out of family membership |  |  | 1hr | Test on php7  Below issue found  **On DRCqa Club**  1. All member renew when selecting the only spouse  >><https://prnt.sc/kf770t>   <https://prnt.sc/kf7b9h>  **On Php7 club**  2. The family head cannot able to add his family member  >><https://www.useloom.com/share/3a7205bed16c43a5bb80da60fccc558e>  1.Family relationship column not present in the spreadsheet, advanced search, Quick search  >><http://prntscr.com/kfmqgw> <http://prntscr.com/kfmtn5> <http://prntscr.com/kfmvgi>  **Related issue**  2. Please change the service charge heading because package name should be there  >><http://prntscr.com/kfmwws> |
|  | Fwd: Family Accounts - Court |  |  | 3hr | Test on php7  Below issue found on php7  **1. Family name not showing when editing family member**  >><https://www.useloom.com/share/ab9d31ee491e4ea0b6e5097036da8350>  **2. When select family name then showing family head name,if select family name "select" option then family head label(text) not showing (Mozilla)**  >><https://www.useloom.com/share/29c1fe25346741ae9db53b2146fed6fd>  **3.When import family member and edit member profile, query showing on the footer**  >><https://www.useloom.com/share/2f7a24fe29a54d7a844540985d438f7e>  <http://prntscr.com/kfor6j>  **4. The family head name should be on top**  >><http://prntscr.com/kfoxrh>  **5.When import family member in under family head but family name and head name not showing**  >><http://prntscr.com/kfp4x2>  <https://www.useloom.com/share/d30d4abae54d4f0ebe96d22c3babb4cf> |